Electronics
No new updates
Waiting for money for parts to proceed however the schematics are almost ready for integration.
Power management schematic is done.
Emre states is 80% done.

Software
Used a demo robotic arm to accentuate the functionality
Taha advises usage of native code over ROS
Kaan has no progress regarding image processing due to lack of a dataset.
He says a maximum of 2 weeks is needed to get a proper accuracy and complete the dataset.

Mechanics
Robotic arm is almost done.
Production is continuing at Shahin metals.
Movement system is almost done only fine tuning is left.
Taha will cooperate with Baris to buy some rather cheap motors(14).
Chasis is going to be 3d printed.

General
We need to submit the reports latest 15th April.
In winter, Taha will be looking for sponsors.
The software team must complete all related tasks by the end of winter.
Mert proposes making flyers to display at the mechanics faculty to recruit new members.

Science
New manual is out and finding a new hypothesis is at due.
Science teams has to learn how to use google earth.
Specialisation on learning about geology where various team members study various rock types.
Need to find a proper geology member.
Need to find assured representatives to go to competitions and related activities.

Deadlines

15 Feb-15 April
Videos and Reports

24 Jan -24 February
Carry out work progress.